Project Kickoff Response

Multimodal Perception and State Representation for Robotic Monitoring

# 1. Time Commitment

| Item | Detail |
| --- | --- |
| Hours per week | 24 hours / week (3 days) |
| Working days | Monday through Friday (fulltime schedule) |
| GPU access | Local machine first; fallback to school workstation with 2 RTX 3090 TI for heavier inference runs |
| Crunch weeks (demo prep) | Up to 35 hours in final report and demo weeks |

# 2. Initial Exploration

## 2.1 What has been inspected

- Project page: robot-reflect.github.io, reviewed project overview, linked videos (with audio), real-world task demonstrations.

- GitHub repo: real-stanford/reflect, inspected folder structure: /main (scene_graph.py, audio.py, get_local_sg.py), /LLM, demo.ipynb, env.yml.

- Dataset index: cs.columbia.edu/~liuzeyi/reflect_data, two archives available: real_data.zip (28 GB) and sim_data.zip (57 GB), plus tasks_real_world.json.

- Summary video: Watched the YouTube technical summary, confirmed RGB-D streams, audio events (sounds from collisions, dropping objects), and robot state signals are all present.

## 2.2 Available Modalities and Signals

| Modality | Signal | Source in Repo |
| --- | --- | --- |
| Vision (RGB) | Per-frame colour video of manipulation scene | scene_graph.py — object detection / CLIP state classification |
| Depth (D) | Point cloud per frame for spatial relation heuristics | scene_graph.py — spatial_relations() |
| Audio | WAV recordings of task execution (collisions, drops, ambience) | audio.py — WAV2CLIP embeddings |
| Robot state (proprioception) | Joint positions, gripper state, end-effector pose | tasks_real_world.json — subgoal annotations |
| Annotations | Subgoal timestamps + failure timestep labels (sparse) | tasks_real_world.json |

## 2.3 What is Unclear from the Data Structure

- Audio–frame alignment: It is not documented whether audio is a single WAV file per episode or segmented per-frame. The sampling rate and how it synchronises with video FPS is unspecified.

- Depth format: The repo uses point clouds for heuristics internally but does not document the raw depth image format (16-bit PNG? HDF5?) or intrinsics for the real-world camera.

- Failure label granularity: tasks_real_world.json provides failure timesteps but it is unclear whether these are frame indices, seconds, or action-step indices. This affects temporal alignment.

- Proprioceptive signal format: The README mentions robot states, but the demo notebook only covers simulation. Whether real-world recordings include joint-angle time series or only subgoal events is not confirmed.

## 2.4 Anticipated Technical Challenges

- Temporal alignment: RGB-D video runs at ~30 fps; audio may be 16 kHz or 44.1 kHz. Synchronizing these into a unified temporal grid without external timestamps will require careful resampling.

- Sparse labels: Only a single failure timestep is annotated per episode. The vast majority of frames are unlabeled, making supervised approaches unreliable, this is precisely why self-supervised methods are required.

- Real vs. sim domain gap: The sim dataset (57 GB) is far larger but generated in AI2THOR. Representations learned on simulation may not transfer cleanly to real_data.zip due to visual and acoustic differences.

- Storage and compute: 85 GB total data. Without a GPU with sufficient VRAM, running CLIP or WAV2CLIP inference over full episodes at 30 fps will be slow. Frame subsampling will be necessary.

- Modality dropout: Audio may be silent or noisy in some real-world episodes. The system must handle missing or low-quality modalities gracefully at inference time.

# 3. Early Feasibility Scan

## 3.1 Two Candidate Approaches for Multimodal Representation

|  | Option A — CLIP + WAV2CLIP (Late Fusion) | Option B — ImageBind (Joint Embedding) |
| --- | --- | --- |
| What it does | Encode video frames with CLIP (ViT-B/32) and audio windows with WAV2CLIP independently, then concatenate or average embeddings per timestep. | Single model that maps RGB, depth, audio, and IMU into one shared embedding space natively. |
| Why consider it | Already used in the REFLECT codebase — fast to prototype, well understood, modality contributions easy to disentangle. | More principled multimodal alignment; no manual fusion needed; supports more than two modalities including depth. |
| Compute (GPU) | ~6 GB VRAM for ViT-B/32; CPU-feasible if frame-subsampled to 1–2 fps. | ~8–10 GB VRAM for inference; significantly slower on CPU. |
| Compute (time) | ~2–5 min per episode at 2 fps on a mid-range GPU. | ~8–15 min per episode; inference is heavier. |
| Main risk | Late fusion by concatenation may not capture cross-modal interactions well. Representations stay siloed. | ImageBind audio branch was trained on AudioSet clips — domain mismatch with robotic task audio likely. |

## 3.2 Risks

- Data download feasibility: 85 GB requires adequate storage and stable internet. Will use sim_data.zip first (structured, larger, easier to inspect) and download real_data.zip only once pipeline is validated.

- WAV2CLIP domain mismatch: WAV2CLIP was pretrained on music/speech data. Robot task audio (clinking, motors, drops) may produce noisy or uninformative embeddings. A fallback is log-mel spectrogram features fed to a frozen CNN.

- Temporal state compression instability: PCA and UMAP are sensitive to hyperparameters. If embedding variance is low, the compressed state may be meaningless. Multiple compression strategies must be compared.

- Timeline delay due to multimodal integration complexity: The combination of large-scale data handling, multimodal alignment (vision and audio), and representation analysis introduces additional engineering complexity that may extend implementation time.

- Limited experience with multimodal systems: As a team, we have limited experience with these multimodal systems and large-scale representation learning. This can lead to underestimating the project, and inaccurate time and deliverables estimations.

# 4. Draft Timeline with Dates

| Sprint | Weeks | Dates (2026) | Concrete Deliverables | Owner |
| --- | --- | --- | --- | --- |
| 0 — Setup & Data Exploration | 1–2 | 02 Mar – 15 Mar | Modality formats documented, alignment strategy decided | Georgi Tomov |
| 1 — Unimodal Encoders | 3–5 | 16 Mar – 05 Apr | CLIP video embeddings per episode, WAV2CLIP audio embeddings per episode, alignment confirmed with timestamps | Tim Iracá |
| 2 — Fusion & Representation Analysis | 6–9 | 06 Apr – 03 May | Late fusion implemented, UMAP/t-SNE visualisations, normal vs. failure cluster analysis, modality ablation notebook | Tim Rutjens |
| 3 — Temporal State Compression | 10–13 | 04 May – 31 May | Smoothed low-dim state trajectory per episode, clustering (k-means / GMM), state evolution plots, buffer week at wk 10 | Guray Karaarslan |
| 4 — Should-Have Extensions | 14–16 | 01 Jun – 21 Jun | Comparison of SimCLR→BYOL and CLIP→BLIP strategies, early vs. late fusion comparison, optional projection layer | Tim Rutjens |
| 5 — Report & Demo | 17–19 | 22 Jun – 12 Jul | Technical report, reproducibility pass (README, requirements.txt), final demonstration notebook | Georgi Tomov |

# 5. Roles and Technical Ownership

| Subsystem | Description | Technical Lead |
| --- | --- | --- |
| Multimodal Ingestion | Data loading, frame extraction, audio windowing, timestamp alignment | Tim Rutjens |
| Vision Encoder | CLIP ViT-B/32 inference, embedding storage (HDF5 / numpy) | Tim Iracá |
| Audio Encoder | WAV2CLIP or log-mel CNN inference, per-window embeddings | Guray Karaarslan |
| Fusion Module | Concatenation / weighted average / learned projection | Georgi Tomov, Tim Iracá |
| Representation Analysis | UMAP, t-SNE, cluster separation metrics (silhouette, Davies-Bouldin) | Tim Rutjens |
| Temporal State Compression | Rolling average smoothing, PCA/UMAP to 2–3D, k-means clustering over time | Guray Karaarslan |
| Documentation & Report | Technical report, Jupyter notebooks, reproducibility | Georgi Tomov |

# 6. Individual Commitment

Tim Rutjens:

I want to gain an understanding of how multimodal embeddings actually behave in practice, why certain fusion strategies produce well-separated representations and others don’t. I also want to be able to look at an embedding space and explain what it is and isn’t capturing.

Tim Iraca:

I want to understand how video embeddings encode spatial and temporal information into vector representations. This can include temporal modeling strategies such as supervised or contrastive learning.

I also want to learn multimodel fusion strategies to combine the video embeddings with other embeddings. Methods such as early fusion, late fusion and cross attention approaches. And then evaluate their effects on performance.

I will take responsibilty for researching the video embedding methods and how to fuse them with other embeddings. I will compare approaches, data requirements, computational costs and performance. All of this will be documented and explain why certain methods are better based on my research.

Georgi:

What do I personally want to learn?

I want to strengthen my technical understanding of multimodal representation learning, as I currently have no experience with vision–audio integration and embedding-based systems.

What will I be responsible for?

I will take responsibility for the fusion module and the overall documentation and technical reporting.

Güray: I want to learn sensor encoding from this project to explore the software-hardware dynamics in machine learning and how to transform the sensor inputs to data for model training. For that reason, I will be taking responsibility for audio encoding.

Additionally, I want to discover the vectors in the machine learning world because they don’t sound related, and I see there are deeper relations than I expected. This awakened my curiosity about the vectors in modeling. For that reason, I will be taking responsibility for Temporal State Compression that requires working with vectors.

# 7. Research Questions

Main Question: To what extent can a multimodal perception system, relying solely on pretrained encoders without task-specific supervision, produce compact state representations that meaningfully distinguish normal from failure episodes in robotic task execution?

Multimodal Ingestion:

SQ1: To what extent does the choice of pretrained audio encoder affect the discriminability of robotic task audio embeddings, given the domain mismatch between general-purpose audio models and manipulation-specific sound events?
1: WAV2CLIP was trained on Spotify tracks and podcasts, does it still produce useful embeddings or is it useless in our domain? Perhaps checkout log-mel spectrograms

SQ2: How does modality fusion strategy affect the separability of normal and failure states in the resulting joint representation space?
2: We have a vision and audio embedding per timestep; do we just glue them together at the end (late fusion) or mix the raw signals earlier in the process (early fusion) or any other way we can investigate during first part of our research. Does it even matter? Do we see how well the resulting embeddings separate normal from failures?

Representation Analysis

SQ3: To what extent do multimodal embeddings produced by late fusion of pretrained vision and audio encoders capture discriminative structure between normal and failure episodes in robotic task execution, without explicit failure supervision?
3: We have basically no labels in the dataset; one failure per episode. Can our embeddings (from pretrained models with no task-specific training) still somehow cluster failures separately from normal moments? If yes, what does that tell us about what the models learned in pretraining?

SQ4: Which dimensionality reduction strategy best preserves discriminative information between normal and failure sequences when compressing high-dimensional multimodal embeddings into a low-dimensional temporal state, and to what extent does that compression affect separability?

SQ5: How much additional information does the audio modality provide compared to vision alone? Does audio actually help the robot understand what is happening? (the goal of the question is showing combining modalities is useful, not just technically possible)

SQ6: Which types of failure events produce the most distinctive audio representations? (Not all failures produce meaningful audio signals so when does audio actually help perception?)